UPI-SHIELD

Complete Hackathon Documentation Pack

CC-GFG-02 — Contextual Digital Payment Scam & Coercion Detector

Career Catalyst Club × GeeksforGeeks — 4-Hour Software Hackathon

# Document Set

01 Project Overview

02 PRD

03 SRS

04 TRD

05 System Architecture

06 Test Plan

07 Security Privacy

08 4 Hour Execution Plan

09 Demo Plan

10 Backlog Roadmap

11 README

# Source Basis and Scope

The official hackathon PDF defines UPI-Shield as a Beginner / Fintech Security & NLP problem. Its required mission is to ingest SMS/WhatsApp/payment-note text, detect urgency markers and unauthorized authority claims, and output a Threat Meter with English/Hindi safety warnings. The official MVP is an end-to-end web application; OCR from mobile screenshots and UPI intent parsing are listed as bonus features.

The remaining architecture, thresholds, API schemas, scoring weights, test cases, security controls, and roadmap in this pack are proposed engineering decisions for a practical 4-hour implementation; they are not stated as official organizer requirements.

# 01 Project Overview

# UPI-Shield — Project Overview

## 1. Project Identity

**Project:** UPI-Shield

**Official Problem:** CC-GFG-02 — Contextual Digital Payment Scam & Coercion Detector

**Hackathon:** Career Catalyst Club × GeeksforGeeks — 4-Hour Software Hackathon

**Theme:** Fintech Security & NLP

**Official Difficulty:** Beginner

## 2. Problem

Users can be manipulated into voluntarily authorizing fraudulent UPI transactions. Traditional authentication can verify the user, but may not identify psychological deception or coercion.

## 3. Proposed Solution

UPI-Shield analyzes SMS, WhatsApp-style messages, and payment notes for contextual scam indicators such as urgency, threats, authority claims, payment pressure, credential requests, and reward/cashback manipulation.

## 4. Core Output

Threat score

Risk level

Detected indicators

Human-readable explanation

English safety guidance

Hindi safety guidance

## 5. MVP

1. Message ingestion

2. Semantic/NLP analysis

3. Urgency and authority-claim detection

4. Threat scoring

5. Explainable result

6. English/Hindi safety warning

## 6. Optional Bonus

Screenshot OCR

UPI intent parsing (`upi://pay?...`)

Suspicious URL analysis

Demo history

Exportable risk report

## 7. Success Definition

A judge can paste a scam message, click Analyze, and within seconds see a defensible risk score, the reasons for the decision, and bilingual safety advice.

**Source basis:** Official hackathon document, pages 4–5 / lines 57–88.

# 02 PRD

# UPI-Shield — Product Requirements Document (PRD)

## 1. Product Goal

Create a lightweight, explainable scam/coercion detection assistant for digital-payment messages.

## 2. Target Users

Digital-payment users

Students and families

Non-technical users

Demonstration/judging audience

## 3. User Stories

As a user, I want to paste a suspicious message and know its risk level.

As a user, I want to understand why the message is suspicious.

As a Hindi-speaking user, I want the warning in Hindi.

As a user, I want to analyze a screenshot of a suspicious message (bonus).

As a user, I want payment context such as a UPI intent analyzed (bonus).

## 4. Functional Requirements

### FR-01 Message Input

Accept free-form message text.

### FR-02 Analysis

Analyze semantic indicators including:

urgency

fear/threat

authority impersonation

payment pressure

credential requests

reward/cashback manipulation

suspicious links/payment context

### FR-03 Threat Score

Return a normalized 0–100 score.

### FR-04 Risk Level

Suggested prototype mapping:

0–30: Low

31–60: Medium

61–80: High

81–100: Critical

These thresholds are proposed implementation choices, not organizer requirements.

### FR-05 Explanation

Return evidence categories and concise explanations.

### FR-06 Bilingual Guidance

Generate English and Hindi safety guidance.

### FR-07 OCR (Bonus)

Extract message text from uploaded screenshots.

### FR-08 UPI Intent Parsing (Bonus)

Parse `upi://pay?...` fields where present.

## 5. Non-Functional Requirements

Analysis should feel near-real-time for demo use.

UI must be understandable without technical knowledge.

No real-money transaction should be initiated.

Results should be explainable rather than a black-box label.

## 6. Out of Scope

Real bank integration

Real UPI transaction execution

WhatsApp account integration

Production fraud blocking

Financial decision-making

User authentication

Large-scale training infrastructure

## 7. Acceptance Criteria

A submission is MVP-complete when:

1. Text can be entered.

2. Analysis runs.

3. Multiple contextual indicators are detected.

4. A score and risk level are displayed.

5. Reasons are shown.

6. English/Hindi guidance is shown.

7. The demo can process safe and scam examples reliably.

# 03 SRS

# UPI-Shield — Software Requirements Specification (SRS)

## 1. System Scope

UPI-Shield is a prototype web application for contextual scam and coercion analysis of digital-payment-related messages.

## 2. Actors

User

Analysis Engine

Optional OCR Engine

Optional Translation/LLM Service

## 3. Main Use Case

**UC-01: Analyze Message**

1. User enters/pastes message.

2. Client sends message to analyzer.

3. Preprocessor normalizes text.

4. NLP detector extracts risk signals.

5. Risk engine calculates score.

6. Explanation engine creates reasons.

7. Guidance engine creates English/Hindi advice.

8. UI renders result.

## 4. Alternate Use Case

**UC-02: Analyze Screenshot**

1. User uploads screenshot.

2. OCR extracts text.

3. Extracted text enters UC-01.

4. UI shows OCR + analysis.

## 5. Data Model

### AnalysisRequest

`message: string`

`language_hint: string|null`

`source_type: text|screenshot|upi_intent`

### AnalysisResponse

`score: number`

`risk_level: string`

`indicators: object`

`reasons: string[]`

`recommendation_en: string`

`recommendation_hi: string`

`extracted_text: string|null`

## 6. Reliability Requirements

Do not claim certainty that a message is fraudulent.

Use labels such as “High Risk” or “Suspicious”.

Preserve the reasons that produced the score.

Fail safely if an external AI/translation/OCR service is unavailable.

## 7. Security Requirements

Never ask the user to enter a real UPI PIN, OTP, CVV, password, or bank password.

Do not execute payment instructions.

Do not store sensitive message content by default.

Sanitize uploaded files and limit size/type.

# 04 TRD

# UPI-Shield — Technical Requirements / Technical Design Document (TRD)

## 1. Recommended Stack

### Frontend

**Streamlit** for fastest hackathon delivery.

### Core Language

**Python 3.11+**

### NLP

Hugging Face zero-shot classifier OR lightweight semantic classifier

Optional LLM for explanation, not as the sole detector

### OCR

EasyOCR or equivalent, optional

### Parsing

Python URL/URI parsing for UPI intent

### Translation

Google Translate-compatible service or LLM; cache/fallback where practical

## 2. Proposed Architecture

Streamlit UI

|

v

Analysis Controller

|

+--------+--------+

|                 |

v                 v

Text Processor      OCR Processor

|                 |

+--------+--------+

|

v

Signal Detection

|

+-----------+-----------+

|           |           |

Urgency     Authority    Payment

Threat      Claims       Context

|           |           |

+-----------+-----------+

|

v

Risk Scoring

|

+-----------+-----------+

|                       |

v                       v

Explanation          Safety Guidance

|

EN + HI output

## 3. Detection Strategy

Use a hybrid approach:

1. Text normalization

2. Semantic classification

3. Optional deterministic patterns as supporting evidence

4. Score aggregation

5. Explanation generation

Do NOT implement the official MVP as simple keyword equality. The organizer explicitly rejects trivial string matching.

## 4. Proposed Scoring

Example weights:

Urgency: 20%

Threat/fear: 20%

Authority claim: 15%

Payment pressure: 20%

Credential request: 15%

Reward/cashback manipulation: 10%

Weights are proposed engineering choices and should be tuned against demo cases.

## 5. API Contract

### POST `/api/analyze`

Request:

{

"message": "URGENT! Your electricity connection will be disconnected..."

}

Response:

{

"score": 92,

"risk_level": "CRITICAL",

"indicators": {

"urgency": 0.95,

"threat": 0.90,

"authority": 0.70,

"payment": 0.96,

"credential": 0.10,

"reward": 0.00

},

"reasons": [

"Artificial urgency detected",

"Threat of service disconnection detected",

"Immediate payment pressure detected"

],

"recommendation_en": "Do not pay until independently verified.",

"recommendation_hi": "भुगतान करने से पहले आधिकारिक स्रोत से सत्यापन करें।"

}

## 6. Performance Target

For hackathon demo data, aim for sub-3-second perceived response time. This is a proposed target, not an organizer requirement.

## 7. Failure Handling

NLP unavailable → use local heuristic fallback

Translation unavailable → predefined bilingual templates

OCR unavailable → retain manual text input

Invalid image → show validation error

# 05 System Architecture

# UPI-Shield — System Architecture

## Logical Components

1. Presentation Layer

2. Input Processing Layer

3. Detection Layer

4. Risk Engine

5. Explanation Layer

6. Guidance Layer

7. Optional OCR/UPI parser

## Data Flow

User

↓

Message / Screenshot / UPI Intent

↓

Input Validation

↓

Text Extraction + Normalization

↓

Semantic Signal Detection

↓

Risk Aggregation

↓

Threat Score + Risk Level

↓

Explainable Findings

↓

English/Hindi Safety Guidance

↓

Dashboard

## Design Principle

The system should explain *why* a message is risky. The primary output is not just “SCAM”; it is a contextual risk assessment.

## Deployment for Hackathon

Recommended:

Local machine

Streamlit

Optional FastAPI if the team wants a separated backend

Optional hosted demo only after local stability is confirmed

# 06 Test Plan

# UPI-Shield — Test Plan

## 1. Unit Tests

Text normalization

Indicator scoring

Risk threshold mapping

UPI URI parsing

JSON response validation

## 2. Functional Tests

### Safe

“Hey, I’ll send you the money tomorrow.”

Expected: Low risk.

### Suspicious Reward

“Your cashback expires today. Click the link to claim.”

Expected: Elevated risk; reward/payment/link indicators.

### Threat + Payment

“URGENT! Your electricity will be disconnected in 2 hours. Pay ₹2,999 immediately.”

Expected: High/Critical risk; urgency + threat + payment pressure.

### Credential Request

“Share your OTP to complete verification.”

Expected: High risk; credential request.

### Authority Claim

“I am calling from the bank security department. Transfer ₹10,000 now.”

Expected: High risk; authority + urgency/payment.

## 3. Negative Tests

Empty message

Very long message

Non-ASCII/Hindi text

Mixed Hindi-English

Harmless use of words like “payment” without scam context

## 4. Demo Acceptance

Three prepared messages produce stable results.

No crashes.

Hindi output renders correctly.

Explanation is understandable.

Screenshot OCR, if enabled, works on at least one prepared image.

## 5. Important Safety Test

The system must never request or process a real UPI PIN/OTP/CVV as an input credential.

# 07 Security Privacy

# UPI-Shield — Security & Privacy Notes

## Threats

Prompt/input injection against the analysis model

Malicious uploaded files

Oversized screenshots

Sensitive data leakage through logs

External API failure

False positives/false negatives

## Controls

Validate input length/type.

Restrict screenshot MIME types and size.

Do not execute URLs or payment URIs.

Escape UI-rendered text.

Avoid logging raw user messages.

Keep API keys in environment variables.

Never hardcode secrets.

Provide clear “risk assessment” language instead of claiming legal/fraud certainty.

## Privacy Principle

The hackathon prototype should process the minimum data required for analysis and avoid persistent storage unless a demo feature explicitly requires it.

# 08 4 Hour Execution Plan

# UPI-Shield — 4-Hour Execution Plan

## 00:00–00:20 — Setup

Create project

Install dependencies

Run Streamlit

Create basic UI

## 00:20–01:00 — Input + Core Pipeline

Message input

Validation

Analysis function

Result schema

## 01:00–02:00 — Detection Engine

Implement:

urgency

threat/fear

authority claim

payment pressure

credential request

reward/cashback

## 02:00–02:30 — Risk Engine

Score 0–100

Risk bands

Indicator breakdown

## 02:30–03:00 — Explainability

Why flagged

Evidence categories

Recommendation

## 03:00–03:20 — Hindi

Bilingual warning

Fallback templates

## 03:20–03:40 — One Bonus

Preferred: screenshot OCR.

If OCR becomes unstable, remove it.

## 03:40–04:00 — Freeze + Demo

Test 3 prepared messages

Fix crashes

Polish UI

Rehearse 60–90 second demo

## Hard Rule

Do not add major features after 03:40.

# 09 Demo Plan

# UPI-Shield — 60–90 Second Demo Plan

## Opening — 10 seconds

“UPI authentication can verify that a user authorized a payment, but it cannot always tell whether the user was manipulated into authorizing it.”

## Demo 1 — Safe

Input:

“Hey, I’ll send you ₹500 tomorrow.”

Show:

Low risk

Low score

No significant indicators

## Demo 2 — Scam

Input:

“URGENT! Your electricity connection will be disconnected today. Pay ₹2,999 immediately to avoid permanent disconnection.”

Show:

High/Critical score

Urgency

Threat

Authority/payment context

Recommendation

## Demo 3 — Bilingual

Switch to Hindi and show a concise safety card.

## Optional Wow Moment

Upload a WhatsApp/SMS screenshot:

Screenshot → OCR → extracted message → same threat analysis.

## Closing

“UPI-Shield is not only looking for scam words; it analyzes the context and social-engineering signals used to pressure a user into payment.”

# 10 Backlog Roadmap

# UPI-Shield — Backlog & Roadmap

## P0 — Must Have

Text input

Semantic/contextual detection

Threat score

Risk level

Explainable reasons

English/Hindi warning

Reliable demo cases

## P1 — Should Have

Screenshot OCR

UPI intent parsing

URL signal extraction

Downloadable report

## P2 — Future

Browser/mobile share-sheet integration

On-device inference

Personalized risk preferences

Scam campaign clustering

Multi-language expansion

Historical trend dashboard

Integration with institutional fraud-awareness systems

## Not in Hackathon Scope

Real transaction blocking

Direct bank/UPI integration

Production-grade fraud detection

# 11 README

# UPI-Shield

Contextual Digital Payment Scam & Coercion Detector

## Quick Start

python -m venv .venv

# Windows

.venv\Scripts\activate

pip install -r requirements.txt

streamlit run app.py

## Recommended Initial Dependencies

streamlit

transformers

torch

pydantic

requests/httpx

pillow

easyocr (optional)

## Project Structure

upi-shield/

├── app.py

├── requirements.txt

├── .env.example

├── src/

│   ├── analyzer.py

│   ├── scoring.py

│   ├── explain.py

│   ├── translate.py

│   ├── ocr.py

│   └── upi_parser.py

├── tests/

└── docs/

## MVP Rule

Keep the first working version simple. Add OCR only after the text-to-result pipeline is stable.