UPI-SHIELD

Step-by-Step Development Roadmap

AI-assisted development using Antigravity AI • 4-hour hackathon MVP

# 1. Purpose of This Roadmap

This roadmap converts the existing UPI-Shield PRD, SRS, TRD, architecture, workflow, flowchart, testing, security, and demo planning into an implementation sequence. The goal is to build the smallest reliable end-to-end product first, then add high-value features only after the core path works.

The official MVP requires an end-to-end web application that processes text, detects deceptive triggers, and provides a Threat Meter with bilingual English/Hindi safety guidance.

Antigravity AI should be used as the coding/development assistant, while you remain the product owner: verify every generated file, run the application, test outputs, and make the final engineering decisions.

# 2. Development Strategy

Build vertically, not feature-by-feature: get Input → Analyze → Score → Explain → Warn working first.

Use Antigravity AI for scaffolding, implementation, refactoring, debugging, tests, and documentation.

After every major task, run the application and verify the behavior before starting the next task.

Do not begin with OCR, authentication, databases, WhatsApp integration, or deployment.

Do not rely on trivial keyword/string matching; use multiple deception/risk signals.

Keep all hackathon-critical functionality local and deterministic where possible.

Treat external APIs and bonus features as optional layers, never as dependencies of the MVP.

# 3. Target MVP Architecture

Recommended implementation flow:

User Input → Preprocessing → Detection Engine → Risk Scoring → Explanation → Bilingual Guidance → Results Dashboard

Optional extensions:

Screenshot → OCR → Extracted Text → Same Detection Pipeline

UPI URI → Payment Intent Parser → Same Risk/Context Pipeline

# 4. Step-by-Step Development Roadmap

## STEP 0 — Prepare the Development Environment

Target time: 15–20 min

Create the project folder/repository.

Create and activate a Python virtual environment.

Install the initial dependencies.

Open the project in Antigravity AI.

Confirm Python and Streamlit run correctly.

Create a README and .env.example immediately.

Done when: a minimal Streamlit page opens locally and the repository has a clean initial structure.

## STEP 1 — Create the Project Structure

Target time: 10–15 min

Create separate modules for UI, preprocessing, detection, scoring, explanations, guidance, and tests.

Keep business logic outside the UI file.

Create a sample-data directory for safe/scam test messages.

Create a config/constants module for thresholds and weights.

Create a services/adapters layer for optional external APIs.

Done when: every core responsibility has a clear module and imports work without circular dependencies.

## STEP 2 — Build the Basic UI Shell

Target time: 20–25 min

Add application title and short safety disclaimer.

Add a large message input area.

Add Analyze button and Clear/Reset action.

Add sample message buttons/dropdown for rapid demo.

Create an empty results section.

Make the layout usable on a normal laptop screen.

Done when: a user can enter a message and trigger an analysis without errors.

## STEP 3 — Implement Text Preprocessing

Target time: 15–20 min

Normalize whitespace and casing where appropriate.

Preserve the original message for display.

Extract URLs if present.

Detect phone numbers, UPI IDs, and payment-related patterns.

Prepare normalized text for downstream analysis.

Handle empty/very long/malformed input safely.

Done when: preprocessing returns a predictable structured object and edge cases do not crash the app.

## STEP 4 — Build the Deception/Risk Signal Engine

Target time: 30–40 min

Implement generalized indicators for urgency/pressure.

Detect threats, fear, or consequences.

Detect authority impersonation patterns.

Detect payment/refund/cashback pressure.

Detect credential/security-action requests.

Detect suspicious links or unusual payment context.

Allow multiple indicators to be active at once.

Return evidence/reason text for every triggered indicator.

Done when: the same message can produce multiple meaningful signals with human-readable reasons.

## STEP 5 — Implement Risk Scoring

Target time: 15–20 min

Create a transparent scoring function.

Combine the detected signals into a 0–100 risk score.

Map the score to Low/Medium/High/Critical.

Keep weights and thresholds configurable.

Return a score breakdown so the UI can explain the result.

Test boundary values explicitly.

Done when: every analyzed message gets a reproducible score, level, and breakdown.

## STEP 6 — Build Explainability

Target time: 15–20 min

Generate a concise 'Why this was flagged' section.

Show the specific indicators detected.

Connect each indicator to evidence/reason text.

Avoid unsupported claims such as 'this is definitely fraud'.

Keep the explanation understandable to a non-technical user.

Done when: a judge can immediately understand why a message received its score.

## STEP 7 — Add Bilingual Safety Guidance

Target time: 15–20 min

Create English safety guidance.

Create Hindi safety guidance.

Make the guidance depend on risk level.

Include practical actions: pause, verify independently, do not share credentials, and avoid suspicious payment actions.

Keep safety advice concise enough for the demo.

Done when: High/Critical results visibly provide useful English + Hindi safety cards.

## STEP 8 — Integrate the Results Dashboard

Target time: 20–25 min

Add a prominent Threat Meter.

Display risk score and risk level.

Display detected indicators.

Display explanation/evidence.

Display English and Hindi guidance.

Show extracted UPI/link context when available.

Add a clean 'Analyze another message' flow.

Done when: the complete MVP path works from one screen without manual intervention.

## STEP 9 — Add Semantic/ML Enhancement

Target time: 20–30 min

If time permits, add a lightweight semantic classifier or zero-shot model.

Use it as an additional signal rather than replacing the transparent rules.

Compare semantic results with the deterministic signal engine.

Keep a fallback path if model loading fails.

Do not allow a remote model/API failure to break the core demo.

Done when: the system can recognize scam intent beyond exact keyword matching and still works without the enhancement.

## STEP 10 — Add UPI Intent Parsing (Bonus)

Target time: 15–20 min

Parse common upi://pay URI fields.

Extract payee/VPA, amount, currency, and transaction note where available.

Show the parsed context in the UI.

Feed suspicious context into the risk explanation.

Gracefully reject malformed URI input.

Done when: a sample UPI intent can be parsed and displayed without affecting normal text analysis.

## STEP 11 — Add Screenshot OCR (Bonus)

Target time: 25–35 min

Add image upload.

Run OCR on the screenshot.

Show extracted text for transparency.

Send extracted text through the exact same detection pipeline.

Handle unreadable images and OCR failure gracefully.

Done when: a screenshot can be uploaded and analyzed end-to-end.

## STEP 12 — Testing & False-Positive Tuning

Target time: 25–35 min

Create safe messages that should remain Low Risk.

Create realistic scam/deception messages with different patterns.

Test mixed Hindi-English/Hinglish where feasible.

Test short, long, empty, malformed, and URL-heavy inputs.

Check that multiple indicators combine correctly.

Tune thresholds only after observing test results.

Record known limitations.

Done when: the core demo cases are stable and no obvious UI/runtime failures remain.

## STEP 13 — Demo Hardening

Target time: 15–20 min

Preload 3–5 demo messages.

Make the strongest scam scenario produce a clear High/Critical result.

Ensure the Hindi safety card appears correctly.

Remove debug prints and temporary UI.

Add a short 'How it works' section.

Confirm the app starts from a clean environment.

Done when: another person can open the app and understand the value in under one minute.

## STEP 14 — Final Packaging

Target time: 10–15 min

Freeze the MVP feature set.

Update README with setup and run commands.

Update requirements.txt.

Check .env.example.

Run the final smoke test.

Commit the working version.

Prepare the final presentation/demo sequence.

Done when: the repository can be cloned, installed, launched, and demonstrated reliably.

# 5. Recommended Antigravity AI Workflow

Use Antigravity AI in short, controlled development loops:

1. PLAN — Give Antigravity one clearly scoped task.

2. IMPLEMENT — Ask it to create/modify only the required files.

3. RUN — Start the application or tests.

4. INSPECT — Read errors/output yourself.

5. FIX — Give the exact error to Antigravity and ask for the smallest safe fix.

6. VERIFY — Retest the original feature plus a regression case.

7. COMMIT — Save a known-working checkpoint before the next major feature.

# 6. Antigravity AI Prompt Template

Use this template for each implementation task. Replace the bracketed sections:

You are developing UPI-Shield, a hackathon MVP for contextual digital-payment scam and coercion detection.

TASK: [one task only]
CURRENT STATE: [what already works]
FILES TO CHANGE: [specific files]
REQUIREMENTS: [acceptance criteria]
CONSTRAINTS: Keep the architecture modular; do not break existing behavior; do not use trivial exact-string matching as the sole detector; keep external services optional.

Before coding, inspect the existing project. Then implement the smallest complete change. Run the relevant tests/application after editing. Report files changed, commands run, results, and any remaining issue.

# 7. What NOT to Ask Antigravity to Do

Do not ask it to 'build the entire project' in one prompt.

Do not let it rewrite the whole repository to fix one small bug.

Do not accept generated code without running it.

Do not add a database unless a real requirement emerges.

Do not make an LLM/API mandatory for the core risk decision.

Do not replace explainable detection with a black-box yes/no answer.

Do not spend the hackathon on UI animations or deployment before the MVP works.

# 8. 4-Hour Hackathon Execution Plan

| Time | Focus | Must Have | Skip If Behind |
| --- | --- | --- | --- |
| 0:00–0:20 | Environment + structure | Project runs | Extra setup |
| 0:20–0:45 | UI shell | Input + Analyze | Visual polish |
| 0:45–1:25 | Detection engine | Risk signals | ML enhancement |
| 1:25–1:45 | Scoring | 0–100 + level | Advanced calibration |
| 1:45–2:10 | Explainability + guidance | Reasons + EN/HI | LLM explanations |
| 2:10–2:35 | Dashboard | Threat Meter | Animations |
| 2:35–3:05 | Testing/tuning | Safe + scam cases | Rare edge cases |
| 3:05–3:35 | Bonus | UPI parser OR OCR | Do not attempt both if core is unstable |
| 3:35–4:00 | Demo hardening | Reliable live demo | New features |

# 9. Definition of Done — MVP

☐ User can enter a message.

☐ Application analyzes the message without crashing.

☐ Multiple deception indicators can be detected.

☐ Risk score is between 0 and 100.

☐ Risk level is shown.

☐ Reasons for the score are visible.

☐ English safety guidance is visible.

☐ Hindi safety guidance is visible.

☐ At least one safe message behaves differently from a scam message.

☐ The implementation is not based solely on exact keyword matching.

☐ The core path works without optional OCR/API integrations.

☐ README and requirements are updated.

# 10. Definition of Done — Bonus

☐ UPI intent URI parsing works.

☐ Screenshot OCR works.

☐ Semantic/ML signal works with a fallback.

☐ Sample messages can be launched from the UI.

☐ Test suite covers scoring boundaries and major signal combinations.

# 11. Final Demo Sequence

Start with one normal/benign message and show a Low result.

Paste a realistic scam message using urgency/threat/authority/payment pressure.

Click Analyze.

Show the Threat Meter and risk level.

Point to the detected indicators and explain why they matter.

Show the Hindi safety guidance.

If stable, demonstrate UPI intent parsing or OCR as the bonus.

End with the key value proposition: the system helps users pause and recognize deceptive payment pressure before acting.

# 12. Engineering Principles for This Hackathon

Working prototype > documentation polish.

Reliable core flow > number of features.

Explainable risk > unexplained AI score.

Generalizable signals > exact string matching.

Fast recovery > over-engineering.

Demo reliability > experimental features.

# 13. Source Basis

The hackathon-specific MVP scope in this roadmap is based on the uploaded official Career Catalyst Club × GeeksforGeeks problem-statement document, especially CC-GFG-02 UPI-Shield. The engineering sequence, module boundaries, timing allocations, and Antigravity workflow are implementation recommendations for executing that scope.

Official problem statement reference: UPI-Shield is described as a contextual digital payment scam/coercion detector; its MVP calls for an end-to-end web app, deceptive-trigger detection, Threat Meter, and bilingual English/Hindi safety cards.